SECURITY PLAN

Incident Response Plan

Preparation, detection, containment, recovery, and continuous improvement

| Document information |  |
| --- | --- |
| Plan owner | Cybersecurity and Compliance |
| Approving authority | Executive Leadership |
| Version | 1.0 |
| Effective date | October 1, 2026 |
| Review cycle | At least annually and after material incidents or changes |
| Status | Portfolio draft - fictional company |

Portfolio disclaimer: Trainory is a fictional organization. This plan is an educational portfolio artifact and does not represent legal advice, certification, or an actual incident-response engagement.

# 1. Purpose

This plan establishes a repeatable process for preparing for, identifying, analyzing, containing, eradicating, recovering from, and learning from cybersecurity incidents affecting Trainory. It is designed to reduce harm to customers, employees, operations, and sensitive fitness, wellness, identity, and business information.

# 2. Scope

The plan applies to Trainory employees, contractors, systems, applications, cloud services, endpoints, source-code repositories, integrations, vendors, and information assets. It covers suspected and confirmed incidents involving unauthorized access, malware, phishing, data exposure, service disruption, lost devices, exposed credentials, privacy events, or third-party compromise.

# 3. Objectives and guiding principles

Protect people, sensitive information, and critical services first.

Escalate quickly when facts are incomplete; severity may be adjusted as evidence improves.

Preserve reliable evidence and maintain a documented timeline of decisions and actions.

Limit incident details to personnel with a legitimate response or communication need.

Coordinate technical response, business continuity, privacy, legal, vendor, and customer considerations.

Use lessons learned to improve controls, training, monitoring, and risk treatment.

# 4. Key definitions

Security event: An observable occurrence that may be relevant to security but has not been confirmed as an incident.

Security incident: An event or series of events that jeopardizes confidentiality, integrity, availability, privacy, or authorized use of Trainory resources.

Incident lead: The person assigned to coordinate the response, decisions, documentation, and status reporting.

Containment: Actions taken to limit the spread, access, damage, or operational impact of an incident.

Eradication: Removal of the incident's cause, malicious artifacts, exposed credentials, or exploited weaknesses.

# 5. Roles and responsibilities

| Role | Primary responsibility |
| --- | --- |
| Executive Leadership | Authorize major business decisions, resources, external statements, and material risk acceptance. |
| Incident Lead | Declare and classify incidents, coordinate workstreams, maintain the timeline, and provide status updates. |
| Cybersecurity / IT | Investigate alerts, preserve evidence, contain threats, remediate systems, and validate secure recovery. |
| Software Development | Analyze application, API, code, and deployment issues; patch defects; validate production changes. |
| Privacy / Legal | Assess notification, contractual, privacy, legal, and law-enforcement considerations. |
| Communications / Support | Prepare approved employee, customer, vendor, and public communications. |
| System and Data Owners | Provide business context, approve service restoration, and verify data or process integrity. |
| All Personnel | Report suspected incidents promptly and avoid altering potential evidence unless instructed. |

# 6. Reporting and intake

Personnel must report suspected incidents immediately through Trainory's designated security channel or service desk. If normal systems are unavailable or may be compromised, personnel must use an approved out-of-band method. Reports should include what happened, when it was observed, affected users or systems, screenshots or alert details, and any actions already taken.

Do not investigate beyond your authorization or communicate publicly about the event.

Do not delete messages, logs, files, or devices that may contain evidence.

If a device appears actively compromised, disconnect it from networks when safe, but do not power it off unless directed.

# 7. Severity classification and escalation

| Level | Example criteria | Initial response target | Notify |
| --- | --- | --- | --- |
| SEV-1 Critical | Confirmed or likely major data exposure, widespread ransomware, privileged compromise, or prolonged critical-service outage. | Immediate | Incident Lead, executives, Privacy/Legal, affected owners |
| SEV-2 High | Material compromise or disruption with limited scope, sensitive-data risk, or credible potential to escalate. | Within 30 minutes | Incident Lead, Cybersecurity/IT, relevant owners |
| SEV-3 Moderate | Contained event with limited impact, no known sensitive-data exposure, and manageable operational effect. | Within 4 hours | Cybersecurity/IT and system owner |
| SEV-4 Low | Suspicious or policy-related event with minimal impact that can follow normal service procedures. | Within 1 business day | Assigned responder and owner |

Targets are internal planning goals, not guarantees or legal notification deadlines. Privacy/Legal determines any externally required timeline.

# 8. Incident-response lifecycle

## 8.1 Preparation

Maintain current contact lists, asset ownership, logging, backups, access records, and response tools.

Protect emergency credentials and ensure responders can communicate if primary systems fail.

Train personnel on reporting and exercise high-risk scenarios at least annually.

## 8.2 Detection and analysis

Validate the alert or report, identify affected assets and users, and open an incident record.

Assign an Incident Lead, initial severity, owners, and a protected communication channel.

Develop a working timeline, indicators of compromise, scope hypothesis, and impact assessment.

Determine whether sensitive information, customer accounts, third parties, or critical services may be affected.

## 8.3 Containment

Select short-term actions that limit harm while preserving evidence and critical operations.

Disable or restrict compromised accounts; revoke sessions, tokens, and exposed credentials.

Isolate affected endpoints, workloads, repositories, integrations, or network paths where appropriate.

Block known malicious indicators and increase monitoring around affected assets.

Record who approved each material containment decision, when it occurred, and its business impact.

## 8.4 Eradication and remediation

Remove malicious files, persistence mechanisms, unauthorized accounts, and unsafe configurations.

Patch exploited vulnerabilities, rotate affected secrets, and correct the root control weakness.

Scan or validate related systems to confirm the problem has not spread.

Use approved change controls for production remediation, including peer review and rollback planning when feasible.

## 8.5 Recovery

Restore systems from trusted sources and validate security, functionality, and data integrity before release.

Prioritize critical customer and business services using documented recovery objectives.

Monitor restored systems closely for recurrence, suspicious access, or performance issues.

Obtain system-owner approval before returning material systems to normal operations.

Document remaining risk, temporary safeguards, and follow-up actions that cannot be completed immediately.

## 8.6 Post-incident improvement

For SEV-1 and SEV-2 incidents, Trainory must conduct a lessons-learned review normally within ten business days of stabilization. Lower-severity incidents should be reviewed when they reveal a recurring problem, control gap, or valuable lesson.

Summarize the timeline, impact, root cause, response effectiveness, and communication decisions.

Assign corrective actions with owners, priority, due dates, and evidence of completion.

Update the risk register, controls, policies, monitoring, training, and playbooks as appropriate.

Share sanitized lessons with relevant personnel without assigning blame.

# 9. Communication and notification

Only authorized personnel may communicate externally about an incident. Communications must be factual, appropriately scoped, approved, and updated as information changes. Privacy/Legal determines whether notification to customers, regulators, insurers, law enforcement, or contractual partners is required. Responders must not promise outcomes or disclose unverified details.

# 10. Evidence and documentation

Maintain an incident record containing dates, times, reporters, severity, affected assets, evidence sources, decisions, actions, owners, and approvals.

Preserve relevant logs, messages, images, files, device details, and access records using approved storage and restricted access.

Record evidence collection and transfers so integrity and handling can be explained later.

Follow Privacy/Legal direction when litigation hold, law-enforcement coordination, or forensic support may be necessary.

# 11. Scenario playbooks

## 11.1 Phishing or account takeover

Reset credentials; revoke sessions, tokens, and suspicious authentication methods.

Review login, mailbox, forwarding, consent-grant, source-code, and cloud activity as applicable.

Identify fraudulent messages or transactions and warn likely recipients using approved communications.

Expand scope to connected accounts and rotate reused or exposed credentials.

Related Trainory risks: TRN-R001 and TRN-R010.

## 11.2 Malware or ransomware

Isolate affected devices or workloads and activate out-of-band coordination if needed.

Identify initial access, affected identities, lateral movement, encryption, and possible data removal.

Protect backups, rotate exposed credentials, remove persistence, and rebuild from trusted sources.

Restore prioritized services and monitor for recurrence before closing the incident.

Related Trainory risks: TRN-R005, TRN-R011, and TRN-R012.

## 11.3 Cloud misconfiguration or data exposure

Restrict public or unauthorized access while preserving configuration and access evidence.

Determine which data was accessible, for how long, and whether access or extraction occurred.

Correct configuration, keys, roles, and deployment controls; review similar resources for the same weakness.

Engage Privacy/Legal to evaluate contractual and notification obligations.

Related Trainory risks: TRN-R002, TRN-R004, TRN-R007, and TRN-R013.

## 11.4 Application outage or denial of service

Confirm whether the cause is malicious activity, capacity, deployment, vendor failure, or infrastructure fault.

Apply rate limits, scaling, rollback, failover, or traffic controls according to approved procedures.

Protect evidence while prioritizing safe restoration of customer-facing services.

Issue approved status updates and document duration, affected services, and recovery decisions.

Related Trainory risks: TRN-R008, TRN-R009, and TRN-R015.

# 12. Third-party incidents

When a vendor reports or causes an incident, Trainory must assign an internal owner, establish the affected services and data, obtain reliable status information, preserve contractual notices, assess downstream exposure, and track corrective actions. Trainory remains responsible for its own decisions, customer communications, access changes, and risk acceptance.

# 13. Testing, review, and maintenance

Conduct at least one tabletop exercise annually; prioritize credential compromise or customer-data exposure.

Test contact methods, escalation paths, evidence capture, backup restoration, and customer-communication decisions.

Review this plan after exercises, material incidents, significant technology changes, or new obligations.

Retain plan approvals, exercise records, incident records, and remediation evidence according to Trainory's retention requirements.

# Appendix A - Incident record template

| Field | Required content |
| --- | --- |
| Incident ID / title | Unique identifier and concise description |
| Reported / detected | Date, time, source, and initial reporter |
| Incident Lead | Assigned coordinator and backup |
| Severity / status | Current classification, rationale, and state |
| Affected assets | Systems, accounts, vendors, locations, and Asset IDs |
| Related risks | Applicable Trainory Risk IDs |
| Data involved | Type, classification, volume, owners, and affected individuals |
| Timeline | Key observations, decisions, actions, approvals, and communications |
| Containment | Actions completed, owner, time, and business effect |
| Recovery validation | Security, functionality, integrity, monitoring, and owner approval |
| Notifications | Internal and external decisions, approvers, recipients, and times |
| Lessons / actions | Root cause, control gaps, owners, due dates, and completion evidence |

# Appendix B - Framework alignment

| Reference | Topic | How this plan supports it |
| --- | --- | --- |
| NIST CSF 2.0 RS.MA-01 | Incident management | Defines declaration, severity, ownership, execution, and documentation. |
| NIST CSF 2.0 RC.RP-01 | Recovery execution | Defines restoration, validation, approval, monitoring, and remaining-risk tracking. |
| NIST SP 800-61 Rev. 3 | Incident response | Integrates preparation, detection, response, recovery, and improvement with cybersecurity risk management. |
| Trainory risks | Risk treatment | Addresses TRN-R001, R002, R005, R007-R013, and R015 through scenario-specific response actions. |

# References

National Institute of Standards and Technology, Cybersecurity Framework 2.0: https://www.nist.gov/cyberframework

National Institute of Standards and Technology, SP 800-61 Rev. 3, Incident Response Recommendations and Considerations for Cybersecurity Risk Management: https://csrc.nist.gov/pubs/sp/800/61/r3/final